## Slide 1: Project Risk Management
/07

## Slide 2: SWOT Analyse
SWOT
S
W
O
T
Enough Budget
More Options
Experts of Auto%Plane
Potential Market
Strength
Complicated Management
More Strict Certification Standards
More Pressures From Other Companies
Other Unknown&Unstable Factors
Threat
Insufficient Exp Of Flying Car
Lack Of Airworthiness Experts
Weakness
Make A Breakthrough
Supported By Other Companies
Become A Leader
Opportunities

## Slide 3: Risk Matrix
Main Risks
Additional Risks

## Slide 4: Main Risks
Use advance Tech&Material
Optimize load factor
Better structure design
Make a clear D-C-P timetable
Use simulator to test &verify
Engineers&designers think twice
Refer to the similar products
Request airspace
Make advertisements
Organize test activities
Cooperate with the Gov.
Cooperate with other companies
Decrease the performance level
Loan to banks
Tech.&Design Risks
Strength vs Weight
Certification Risk
Long Time
Market Risk
Not Popular
No Airspace
Budget Risk
Run Out Of Budget

## Slide 5: Additional Risks
Management
Arbitrate from overall interests
Executives need authorization
Implementation
Unique design- production timeline
Build a clear Comm&Sync system
Make a clear holiday arrangement
Worker
Build reward-punishment system
Dismiss&reorganize the team
Announce regularly the implementation progress
Production
Send quality checkers and a progress monitors
Hire qualified translators