## Slide 1: Project Plan
Project phases and key tasks
Timeline
Milestones
Project plan execution and report
/04

## Slide 2: Project phases and key tasks
Customer value realization.
Phase 4:
Acceptance of delivery
Object definition.
Phase 1:
Project preparation
Target decomposition.
Phase 2:
Blue print design
Aims achieved.
Phase 3:
Manufacturing
2
0
3
5

## Slide 3: Project phases and key tasks
Work Breakdown Structure of the project

## Slide 4: Timeline
15%
31%
22%
32%
From May 19, 2019 to December 31, 2035.
Life cycle is 16 years
Project preparation
From May 19, 2019 to August 31, 2021
……
Blue Print Design
From Oct. 1, 2021 to Dec. 31, 2025
……
Manufacturing
From Jan. 1, 2026 to July 31, 2029
……
Acceptance of Delivery
From August 1, 2029 to Dec. 31, 2035
……

## Slide 5: Timeline
Gantt Chart of the project

## Slide 6: Milestones
16
milestones
Officially approved
Reliability analysis completed
Market survey completed
Cost estimates, budget allocations
Project preparation
Establish a design team
Completion of Concept selection
Completion of pneumatic design
Completion of overall design
Completion of simulation experiment
Safety verification
Blue print design
Production Bidding, Select Manufactures
Assembly completed, prototype offline
Manufacturing
First trial flight
Obtain Airworthiness Permit
Customer Delivery
Market Expansion
Acceptance of delivery